## Slide 1
H1 2026 Runtime POD — Delivery Highlights
Delivery against Q1/Q2 priorities, and key business outcomes.
60–70% ↓
Manual monitoring & reporting effort
~20% ↑
Sprint velocity (AI-enabled)
+212% / −51%
Throughput / lead time (Agile-coach recognised)
100%
VM15 critical vulnerabilities closed
PRIORITY
DELIVERED CAPABILITY
COVERAGE / ADOPTION
BUSINESS VALUE
Observability
Platform
Centralised intelligence layer; runtime data capture; AmpliFi automated dashboards
Data Ingestion Layer; Airflow integration
Operational simplification — 60–70% ↓ manual monitoring effort compared to manual monitoring ; audit-ready runtime data enabling analytics
Service Visibility
& Status Monitoring
New updated SLA
Accurate Status Monitoring
Capital Calculators
Cairo LRD/RWA statuses
Earlier risk detection and reduced manual triage; foundation for proactive alerting in Q3.
Dashboards
& Reporting
AmpliFi Calcualtor Status Dashboards
Performance Card View (Single Calculator Page)
Run1/Run2 Feature
Cost Card
Capital Calculators (Daily/Monthly)
NSFR HDL Process
Operational transparency — self-service runtime/SLA insight enables faster business decisions.
Multi-tenant
Orchestration
ACD Airflow platform with tenant isolation
RBAC
Autonomous release cycles
2 new teams onboarded
NSFR
IPV
Platform readiness — scales to N+1 teams at flat infrastructure cost; secure autonomous team operations.
Compliance
& Risk Reduction
VM15 critical vulnerability remediation programme
100% of critical items in scope
Regulatory control — full compliance baseline; materially strengthened platform risk posture.

## Slide 2
Q3 2026 — End-State Vision & Benefit Realisation
What the Runtime POD platform will look like by end of Q3, with measurable and qualitative benefits.
END-OF-Q3 VISION
A proactive, multi-tenant observability platform with live SLA tracking, and a modernized orchestration platform ready to support onboarding of new calculators at scale.
HARD BENEFITS
Measurable economic and operational outcomes
• Automation — proactive SLA breach detection & alerting replaces manual triage across the estate.
• Control improvement — stage-based SLA with cross-team attribution creates clear ownership for Capital calculator breaches; tenant-specific entitlements tighten access controls.
• Production stability — PostgreSQL EoL avoided via v14→v17; VM15 remediation continued; Airflow infra & resource optimization; modernisation phase-1 begins.
• Performance — Redis caching reduces AmpliFi UI query latency — faster dashboard responsiveness for business users.
• Cost / efficiency — IPV app decommissioned via Cairo integration; multi-tenant Release Process Framework enables tenant-independent releases at flat infrastructure cost.
• Estate visibility — NSFR Performance Card , LnF AmpliFi Dashboard and LnF Legacy Dashboard integration expand observability coverage.
SOFT BENEFITS
Qualitative, organisational and trust-building outcomes
• Improved explainability — stage-based SLA model with cross-team attribution gives stage-by-stage view of Capital SLA performance, understandable to business stakeholders.
• Stakeholder confidence — proactive alerting + faster, consolidated dashboards build trust in platform reliability.
• Operational transparency — LnF Legacy Dashboard consolidation eliminates fragmented operational views; cross-team SLA attribution clarifies accountability chains.
• Simplified support model — multi-tenant Release Process Framework (Aug) reduces cross-team co-ordination overhead.
• Improved agility — Airflow modernisation phase-1 + platform performance gains (Redis, infra optimisation) accelerate future delivery cycles.

## Slide 3
Q3 2026 — Release Schedule
Planned monthly releases with business outcomes, scope, dependencies and benefit-realisation metrics.
RELEASE
BUSINESS OUTCOME
KEY SCOPE / OUTPUT
BENEFIT METRIC
JULY 2026
Performance, Proactive Monitoring & Foundation
Proactive SLA monitoring goes live; platform foundations strengthened (performance, security, modernisation)
Observability — Redis cache integration (AmpliFi UI performance & low latency); Live SLA Breach Detection & Alerting; NSFR Performance Card
Orchestration — Tenant-specific entitlements
Regulatory & NOPE — Airflow PostgreSQL v14 → v17 migration; VM15 remediation (ongoing)
Airflow — Infra & resource optimisation via key metrics analysis
• AmpliFi UI query latency (target <300 ms)
• NSFR calculator perf/status pages
• Improvements in SLA breach detection
• PostgreSQL EoL avoided
• VM15 vulnerabilities closed
AUGUST 2026
Modernisation & Scale
IPV decommissioned (Cairo); LnF dashboard live; multi-tenant release process established; Airflow modernisation discovery
Observability — CAIRO integration with Observability (decommission IPV app); LnF AmpliFi UI Dashboard
Orchestration / Airflow — Infra & resource optimisation (continued); Airflow modernisation — Correlation Service Integration (discovery phase); Release Process Framework for multi-tenant releases
• IPV decommission status
• task-state app decommissioned
• # of NSFR calculators onboarded
SEPTEMBER 2026
SLA Maturity & Airflow Modernisation
Stage-based SLA model with cross-team attribution live; legacy dashboards consolidated; Airflow modernisation phase-1 underway
Observability — Capital duration-based SLA redesign with cross-team attribution; LnF Legacy Dashboard integration; New NSFR calculator dashboards
Airflow — Modernisation phase-1 — Trigger Service / Control DAG redesigning
Regulatory & NOPE — VM15 remediation (ongoing)
• Capital duration-based SLA
• # of NSFR calculators on-boarded
• Airflow modernisation phase-1 milestone
• Vulnerability closure rate
BAU / ONGOING: Capital Airflow Platform support & production incident management • LiFE Airflow Platform support — embedded across all releases.
⚠ All release dates above are planned. In the spirit of agile delivery, sequencing may move based on progress, dependency readiness, risks, and BRP decisions.