## Slide 1
Q3 2026 Runtime POD — Delivery Highlights
Delivery against Q3 priorities, and key business outcomes.
90%+
SLA breach auto-detection accuracy
50–70% ↓
Reduction in manual triage effort
≥99.9%
Platform availability; 25–30% fewer P1/P2 incidents
20–30% ↓
Release effort, with ~10–20% cost savings
HARD BENEFITS
Measurable economic and operational outcomes
Automation — 90%+ SLA breach auto-detection and alerting; 50–70% reduction in manual triage effort.
Production stability — PostgreSQL upgrade, VM15 remediation and infra optimization deliver ≥99.9% availability, 25–30% fewer P1/P2 incidents, and zero EoL-related outages.
Performance — Redis caching enables <400ms latency, faster dashboards, and ≥90% of queries within SLA.
Cost / efficiency — IPV and task-state decommissioning and multi-tenant RPF achieve flat infra cost per tenant, 20–30% lower release effort, and ~10–20% cost savings.
NSFR automation — All NSFR calculators on-boarded and fully automated.
SOFT BENEFITS
Qualitative, organisational and trust-building outcomes
Improved explainability — A stage-based SLA model with cross-team attribution gives business stakeholders a clear, stage-by-stage view of performance.
Stakeholder confidence — Proactive alerting combined with faster, consolidated dashboards builds trust in platform reliability.
Operational transparency — Cross-team SLA attribution clearly defines accountability chains.
Simplified support model — A multi-tenant release process framework reduces cross-team coordination overhead.
Improved agility — Workflow modernization phase-1, paired with infrastructure performance gains, accelerates future delivery cycles.
Runtime POD • Q3 2026 Business Review
1

## Slide 2
Q3 2026 — Monthly Delivery Recap
Monthly releases delivered, with business outcomes, scope and benefit-realisation metrics.
RELEASE
BUSINESS OUTCOME
KEY SCOPE / OUTPUT
BENEFIT METRIC
JULY 2026
Performance, Proactive Monitoring & Foundation
Proactive SLA monitoring went live; platform foundations strengthened (performance, security, modernization)
Observability — Redis cache integration (Amplifi UI performance & low latency); live SLA breach detection & alerting; NSFR Performance Card
Orchestration — Tenant-specific entitlements
Regulatory & NOPE — Airflow PostgreSQL v14→v17 migration; VM15 remediation (ongoing)
Airflow — Infra & resource optimization via key metrics analysis
Amplifi UI query latency <300ms achieved
NSFR calculator perf/status pages live
Improved SLA breach detection
PostgreSQL EoL avoided
VM15 vulnerabilities closed
AUGUST 2026
Modernization & Scale
IPV decommissioned; LnF dashboard live; multi-tenant release process established; Airflow modernization discovery
Observability — CAIRO integration with Observability (decommission IPV app); LnF Amplifi UI Dashboard
Orchestration / Airflow — Infra & resource optimization (continued); Airflow modernization — Correlation Service Integration (discovery phase); Release Process Framework for multi-tenant releases
IPV decommissioned
task-state app decommissioned
NSFR calculators onboarded
SEPTEMBER 2026
SLA Maturity & Airflow Modernization
Legacy dashboards consolidated; Airflow modernization phase-1 underway
Observability — Capital duration-based SLA redesign with cross-team attribution; LnF Legacy Dashboard integration; new NSFR calculator dashboards
Airflow — Modernization phase-1 — Trigger Service / Control DAG redesign
Regulatory & NOPE — VM15 remediation (ongoing)
Capital duration-based SLA live
NSFR calculators on-boarded
Airflow modernization phase-1 milestone hit
Vulnerability closure rate improved
BAU / ONGOING: Capital Airflow Platform support & production incident management • LiFE Airflow Platform support — embedded across all releases.
Runtime POD • Q3 2026 Business Review
2

## Slide 3
Q4 2026 — Forward Priorities
Planned focus areas building on Q3 delivery, subject to sequencing and dependency readiness.
1
On-Demand Calculator Trigger
New UI capability enabling controllers and users to directly trigger calculators.
BUSINESS VALUE: Faster turnaround and less dependency on batch scheduling, improving user self-service.
2
SAP PAPM Integration
SAP PAPM calculator integration and onboarding to ACD Airflow.
BUSINESS VALUE: Extends automation coverage to a new calculator family, cutting manual reconciliation effort.
3
Orchestration Modernization
Airflow upgrade discovery and analysis for the platform's next modernization phase.
BUSINESS VALUE: Lays the groundwork for a more resilient, scalable orchestration platform.
4
Production Stability & NOPE Remediation
Continued production stability hardening and NOPE remediation activity.
BUSINESS VALUE: Sustains platform reliability and regulatory posture, minimizing operational risk.
⚠ All Q4 priorities above are planned. In the spirit of agile delivery, sequencing may move based on progress, dependency readiness, risks, and BRP decisions.
Runtime POD • Q3 2026 Business Review
3